## Slide 1
PROJECT STATUS & ROADMAP — FOR SUPERVISOR REVIEW · REV. 2026-07-10
GetEvents — Where the Project Stands
What we're building, how data flows through it, what's working today, and what's next.
GetEvents — Project Status & Roadmap
1

## Slide 2
THE VISION, IN ONE LINE
GetEvents is an event intelligence API — not a listings website.
Other companies' software (travel apps, hotel pricing engines, staffing tools) will query us for what's happening, where, and how big a deal it is: concerts, sports, conferences, festivals, public holidays, disasters, severe weather, health warnings, and more — pulled from hundreds of sources worldwide.
GetEvents — Project Status & Roadmap
2

## Slide 3
HOW ONE PIECE OF DATA FLOWS THROUGH THE SYSTEM
Every event, from every source, passes through the same 11 stops before reaching a customer.
1
Connector
fetches raw events from one source
2
Raw storage
saves it exactly as received
3
Normalizer
rewrites into one common shape
4
Deduplicator
merges repeat reports
5
Entity resolution
confirms venue/artist identity
6
Geocoder
attaches coordinates + timezone
7
Classifier
files under the right category
8
Attendance estimator
forecasts crowd size
9
Impact scoring
rates how much it matters
10
Canonical database
the one clean record
11
API
customers query it here
GetEvents — Project Status & Roadmap
3

## Slide 4
BUILD STRATEGY
Prove the pipeline with one real source first — not all 1000+ connectors up front.
Connectors as plugins
Each source (API or scraper) does the same four jobs: discover, fetch, normalize, validate. Adding source #501 later shouldn't touch anything else.
Source registry
A hand-maintained file lists every source and which countries it covers. Asking for a city automatically resolves to the relevant sources.
Shared coordinates database
A lightweight local database caches venue coordinates the first time they're found — no repeated geocoding for the same venue.
Mixed source types
1–2 real APIs (Ticketmaster and similar) plus many scraped sources, some country-specific, some multi-country — the registry treats both the same way.
GetEvents — Project Status & Roadmap
4

## Slide 5
CURRENT STATUS
[x]
Full system architecture designed — bounded contexts, pipeline stages, folder structure documented
[x]
Local development environment set up (isolated Python environment, dependency tracking)
[x]
Ticketmaster connector prototype built — fetches, normalizes, and validates real events end-to-end
[x]
Venue coordinates confirmed available directly from Ticketmaster — no geocoding needed for this source
[x]
Shared coordinates database built and tested (first-writer-wins on conflicts)
[x]
Source registry built and tested — correctly filters sources by country
[ ]
Wire Ticketmaster connector to write into the shared coordinates database (immediate next step)
GetEvents — Project Status & Roadmap
5

## Slide 6
ROADMAP — NEXT STEPS
1
Finish wiring Ticketmaster to the coordinates database and registry-based dispatch.
2
Onboard the other 1–2 confirmed API sources using the same pattern.
3
Build the first scraper-based connector to prove the “geocode on cache-miss” path works end-to-end.
4
Formalize working connectors into the plugin structure (standard base class, manifest file per source).
5
Stand up shared infrastructure (proper database, message queue) once several connectors run concurrently.
6
Scale out scraper connectors country by country, prioritized by target markets.
GetEvents — Project Status & Roadmap
6

## Slide 7
OPEN QUESTIONS FOR DISCUSSION
Priority markets
Which countries/cities should we prioritize first once we move past France as the proving ground?
Source budget
Are paid geocoding APIs or scraping proxy services in scope if free tiers become a bottleneck?
Timeline
What's a realistic checkpoint for “N sources live end-to-end” as the next milestone?
GetEvents — Project Status & Roadmap
7